MATERIAL SUBMITTAL TRANSMITTAL

Makkah Hospitality Expansion

| Submittal Ref. | ABK-MKH-CW-SUB-014 Rev 2 |
| --- | --- |
| Subcontractor | Al-Baraka Curtain Wall Systems Co. |
| Package | Unitized Curtain Wall System — FW60-SG (Alucotech Systems) |
| Date Submitted | 03-Jun-2026 |
| Reviewed By | Project Engineer — Facade Consultant |
| Approval Status | APPROVED AS NOTED (see comments below) |
| Date of Approval | 17-Jun-2026 |

Reviewer Comments

1. Approved for procurement subject to confirmation of PVDF finish colour sample against approved mock-up panel.
2. Structural calculations for anchor brackets to be submitted separately under SUB-014A.
3. This transmittal confirms approval status only. Refer to attached Manufacturer Technical Data Sheet for full performance specifications (air infiltration, water penetration, structural wind load, U-value, fire rating, and warranty terms).

Note: The manufacturer spec sheet is filed separately on the File Server under Reports (Alucotech_Systems FW60-SG Manufacturer Technical Data Sheet) and is not reproduced in this transmittal.